Risk	Risk Statement	Response strategy	Objectives	Likelihood	Impact	Risk Level
Data storage	This will need to be done right as you must store people’s data according to GDPR which means it will have to be within the EU.	I will have to make sure that the data will be stored on a EU server and ensure that it only gets stored there.	To be able to store people’s data legally.	Medium	High	Medium-to-High
Data loss	If data gets lost it can impact on the customers as there data which has been stored has been deleted.	Ensure that there is a backup of the data stored so that if data loss does happen then it is easily retrievable.	To maintain a backup of the customer details.	Low	Very high	Medium
Hardware failure	If hardware failure occurs there won’t be a database to use which will mean that the data will still be there, it will just be sitting there until it is back up and running and possible data corruption may occur.	To get the hardware up and running again through replacing or trouble shooting.	To keep a healthy system	Very low	High	Low
Data handling	To be able to handle the data correctly and not to lose any in different parts of the project	If any has been lost/taken from the database we will need to track it down from past versions of the database.	To keep data safe	Very low	High	Medium
Cloud fails	The cloud could go down and this would result in the database not working.	To be able to make sure that all changes were saved before the cloud was down.	To keep all date up to date where possible	Low	Very high	Medium